## Slide 1: <FPY improvement on PDA Testing in Flex>
Owner | Luo HuaZhen | ROI |  | Reducing lost comm failure rate from 9.68% to 5% |  | 
Date | 05 May 2020 |  |  |  |  | 
Purpose |  |  |  |  |  | 
Flex PDA production First Pass Yield was affected by intermittent lost communication between tester and Unit Under Test during final test in many years. This project is to reduce this lost comm failure from 9.68 % to 5%. |  |  |  |  |  | 
Progress |  | Project Status |  |  |  | 
Q1 2020, this lost communication issue was identified as an area to improve. Team did some evaluation on testers set up/test software configuration Q2 2020, an evaluation plan was implemented to collect 100 units test yield on each testers from total 6 testers and monitor loading port performance (4 loading port each tester) |  | Q1 | Q2 | Q3 | Q3 | Q4
 |  |  | Complete data collection |  |  | 
Next Steps |  | Risks & Issues |  |  |  | 
Do analysis to see which port or tester is having higher failure rate as compared to the others. Investigate the particular port or tester to improve the overall FPY on PDA testing |  | The data collection process will take longer than expecting with low loading volume |  |  |  | 
Notes: Look at having different colour schemes for different pillars

## Slide 3: Data collection for testers in progress

## Slide 4: <FPY improvement on TUV Testing in Flex>
Owner | Luo HuaZhen | ROI |  | Reducing Dual Noise failure rate from 9.68% to 5% |  | 
Date | 05 May 2020 |  |  |  |  | 
Purpose |  |  |  |  |  | 
To improve Dual Noise failure rate by 50% |  |  |  |  |  | 
Progress |  | Project Status |  |  |  | 
 |  | Q1 | Q2 | Q3 | Q3 | Q4
 |  |  |  |  |  | Complete data collection
Next Steps |  | Risks & Issues |  |  |  | 
Notes: Look at having different colour schemes for different pillars

## Slide 5: <FPY improvement on Interfacing Tubing in Flex>
Owner | Luo HuaZhen | ROI |  | Reducing failure rate from 10.67% to 5% |  | 
Date | 29 May 2020 |  |  |  |  | 
Purpose |  |  |  |  |  | 
To improve soft failure rate by 53% ➢ To gather 100 data points per station for 8 Tester (total of 800 data) ➢ To publish status on weekly Engineering Meeting |  |  |  |  |  | 
Progress |  | Project Status |  |  |  | 
 |  | Q1 | Q2 | Q3 | Q3 | Q4
 |  |  |  |  |  | Complete data collection
Next Steps |  | Risks & Issues |  |  |  | 
Notes: Look at having different colour schemes for different pillars