## Slide 1: 11 Mar 2021
FTN Tester Ergonomic Improvement

## Slide 2
CI project leader:
Champion:
Problem Statement : The 8x CPSM Testers in Venture was built and commissioned years ago. Noticed the original set up of testers is not most user friendly. This project is to re-organize the tester components with additional shadow boards and docking station, and re-locate the testers to give the best operation experiences of tester to operators and improve productivities by re-location of testers.
What: 1. re-organize the tester components by adding additional shadow board and docking station;
2. re-locate the testers after upgrading to improve productivities by reducing operators movement during the test.
Why: The entire process and the work station are not optimised hence improving it through this project
Impact: 1. Making testers organized and user friendly to operators; 2. Reducing movement timing during testing; 3. Potential yield improvement from upgrading testers;
Critical Success Factors/Assumptions :
Assumption: Achieve goal by optimising the process.
Assumptions made to achieve the goal statement
CSF: Remove non-value added activity in the process and
optimise the placement of ingredients and tools at the work
station
Critical factors that determines the success or failure of the
project.
Goal Statement :
Complete 8x testers’ improvement by upgrading and relocate testes in next 6 months
Project Scope : To improve operators user experience; Reducing operators movement during testing;
Process: TBU
Business Benefit and Metrics
Primary Metric: Timing for order completion Identify the metric that dictates the key success criteria for the project.
Benefit: Lowered cycle time by 50%
Type of benefit: hard/soft savings Hard savings refers to tangible cash savings
Soft savings refers to intangibles savings
Project Est. Duration: 2 months
Project Resources: Ops team from WPPL and Eng & Production team in Venture
Project Title: FTN Tester Ergonomic Improvement in Venture
Project Charter